**Massage Project Contract**

**Article 1** santosh acharya is the chief technical in Charge of the client project as a Whole.

**Article 2 (The project is a massage web/app).**

**1.- Reference website: <https://www.msgtong.com/index.php>**

**- Reference app:**

**<https://play.google.com/store/apps/details?id=com.msgtong>.matong You can make some additional features based on the app.**

**2.**Developers refer to the reference web/app above to make the

website and app the same function. And create an attached powerpoint add-in

**Article 3 (Location-based/Language)**

**1.** When a user accesses the web/app for the first time, the massage shop closest to the user's location should appear in the list of web/app

**2.** When a user accesses the web/app for the first time, the language of the web/app should be displayed in the user's web/app in Korean language**.**

**Article 4. (Design)**

The design is made neat and luxurious with UI/UX, and the important thing is not to miss the details of all the designs according to the functions of the Sample Reference Web/App**.**

**Article 5**  **(Functions and menus that developers need to complete)**

1. Additional features in PowerPoint provided by the buyer to the developer

2. Functions other than the PowerPoint add-on provided by the buyer

(The buyer provides the developer with a manual for the additional function in PowerPoint)

3. The ability to chat in real time between the massage shop owner and the user

**Article 6 (Manager panel/ Massage shop dashboard)**

**● Administrator system panel function**

**1. The manager controls the massage shop by creating an ON/OFF**

**function and an automatic function that allows each massage shop**

**owner to use the shop's information registration**

**(time/event/massage shop information registration) function in the manager panel**

**2. Automatic sending of welcome push message to first-time users**

**3. When the massage shop owner uses the push notification function to the user, the massage shop owner receives approval from the manager**

**So, so that the massage shop owner can push notifications, the manager controls them by making ON/OFF/Auto/Functions in the manager panel.**

**4. Ability to set the maximum number of push notification**

**Messages**

**5. The chat function that the user sends to the massage shop owner to make a reservation is possible if the administrator approves it.**

**So make it an enable/disable function of the chat function**

**6.Manager panels are developed by developers and buyers in** **consultation with the function later, such as basic user**

**management teacher management revenue management**

**● Massage shop management system**

Massage shop owners should create the following functions on their dashboard:

**1. The massage shop owner can register information/ 2. register discount products/ 3. register/event on their dashboard and create a function to edit and change**

**2. The massage shop owner must create a function that allows users to send messages to users near their shop with massage shop information/discount information/event information, etc.**

**(The massage shop owner allows the user to set the distance (Km) on the dashboard)**

**3. The massage shop owner should create a function that can send push notification messages only to users who have bookmarked their shop.**

**Article 7** **(Refund and contract termination)**

A: If the buyer has not completed 100% of the add-on provided

B: When the developer exceeds the completion date of the project

C: If the buyer does not update when they request it

D: the developer intentionally does not answer to the message

of the buyer the long time

E: When a developer stops developing a project without

100% completion of project development for various

excuses and reasons

F: If the developer does not provide the original source to the buyer

G: If the developer does not periodically update the development on the buyer

(Important)

(For example, if the developer has completed 90% of the project,

but the development is stopped without 100% of the app

development, the developer must refund all development costs paid

by the buyer)

**Article 8**  (App Management)

Developers must fix errors and bugs in the app for free for 6 months

even after completing the project

**Article 9.** (App release)

After the developer completes the app, when the buyer registers in the Google Store App Store to release the app, the developer takes care of all the store registration.

Design app descriptions and banners for buyers to register with the store

**Article 10. (**Upgrade after project completion)

Developers continue to upgrade features after completing the

Project

**Article 11.** (Development Fee/ Original Source)

Project development cost :- **Massage Project** $2,000

The developer must provide the original development source to the buyer after project completion. Original sources should write development comments.

**Article 12 Project Completion Date: November 30, 2021**

**Article 13** (NDA)

Developers must maintain confidentiality about this project and will not disclose or sell the development source to others when the project is completed.

If the developer violates it, it will be dealt with in accordance with the International Trade Act.


**Article 14**

Developers, developers, complete the project as quickly as possible

In addition, if there is any addition or deletion of menus and functions during the project work process, the developer and the buyer consult each other to proceed with the project smoothly.

**October 28, 2021**

**(Developer)**

**Name: Santosh Acharya**  **sign :**

**Social Security Number:**

**Cell phone number:9823384751**